## Slide 1: Baseline
Feb
Mar
Apr
May
08
09
10
11
12
13
14
15
16
17
18
19
20
21
Development in Java
27. Apr 2017
Testing Phase
Project Scope Analysis
SteerCo Meetings
Documentation Creation
23. Feb 2017
Team Assembly
02. Mar 2017
Proposal Agreement
Testing
CASA Architecture Mapping
Activity
Milestones
16. Mar 2017
Start of
Development
25. May 2017
Final outcome
hand-in
Rector day off

## Slide 2: w11
Feb
Mar
Apr
May
08
09
10
11
12
13
14
15
16
17
18
19
20
21
Development in Java
27. Apr 2017
Testing Phase
Project Scope Analysis
SteerCo Meetings
Documentation Creation
23. Feb 2017
Team Assembly
02. Mar 2017
Proposal Agreement
Testing
CASA Architecture Mapping
Activity
Milestones
16. Mar 2017
Start of
Development
25. May 2017
Final outcome
hand-in
Rector day off
We are
here

## Slide 3: w12
Feb
Mar
Apr
May
08
09
10
11
12
13
14
15
16
17
18
19
20
21
Development in Java
27. Apr 2017
Testing Phase
Project Scope Analysis
SteerCo Meetings
Documentation Creation
23. Feb 2017
Team Assembly
02. Mar 2017
Proposal Agreement
Testing
CASA Architecture Mapping
Activity
Milestones
16. Mar 2017
Start of
Development
25. May 2017
Final outcome
hand-in
Rector day off
We are
here

## Slide 4: w13
Feb
Mar
Apr
May
08
09
10
11
12
13
14
15
16
17
18
19
20
21
Development in Java
27. Apr 2017
Testing Phase
Project Scope Analysis
SteerCo Meetings
Documentation Creation
23. Feb 2017
Team Assembly
02. Mar 2017
Proposal Agreement
Testing
CASA Architecture Mapping
Activity
Milestones
16. Mar 2017
Start of
Development
25. May 2017
Final outcome
hand-in
Rector day off
We are
here

## Slide 5: w14
Feb
Mar
Apr
May
08
09
10
11
12
13
14
15
16
17
18
19
20
21
Development in Java
27. Apr 2017
Testing Phase
Project Scope Analysis
SteerCo Meetings
Documentation Creation
23. Feb 2017
Team Assembly
02. Mar 2017
Proposal Agreement
Testing
CASA Architecture Mapping
Activity
Milestones
16. Mar 2017
Start of
Development
25. May 2017
Final outcome
hand-in
Rector day off
We are
here